CENTURION UNIVERSITY • NATIVE & INDIGENOUS SPORTS RESEARCH
WORK BREAKDOWN STRUCTURE (WBS)
CHAUPAD — THE CLOTH CROSS RACE

Project Name: Chaupad (Chaupar / Chausar) — The Cloth Cross Race		Project Lead: Arbaz Arshad (arbazarshad7)
Organization: Centurion University of Technology and Management (CUTM)	Version: 1.0 Production Release

| Level / Phase | WBS Code | Element Name (Development Step) | Definition & Scope of Work |
| --- | --- | --- | --- |
| 1.0 Research & Planning | 1.1 Literary Archaeology | 1.1.1 Historical Rules Extraction | Analyze Ain-i-Akbari (1590), Rajput chronicles, and CUTM 2025 Anthology to extract authentic rules. |
|  | 1.2 Dice Mathematics | 1.2.1 Pasha Probability Modeling | Model 3 four-sided long-dice [1,2,5,6], record 300 test throws, verify 64 combinatorial outcomes. |
|  | 1.3 Technical Architecture | 1.3.1 Zero-Dependency Stack Mandate | Establish pure HTML5/Canvas/SVG/ES6 constraint for instant sub-220ms cold loads on budget devices. |
| 2.0 Mechanics Design | 2.1 Circuit Topology | 2.1.1 72-Cell Loop & Home Paths | Generate mathematical graph: 72 outer perimeter cells, 4 gates, 4 private home lanes, central Charkoni. |
|  | 2.2 Combat & Sanctuaries | 2.2.1 Castle Immunity & Stacking | Code Astha-Pada safe cross-cells (8 castles) and Thappi super-pawn stacking rules to resist captures. |
|  | 2.3 Turn Machine | 2.3.1 Finite State Sequencer | Construct state machine: AWAIT_ROLL -> SELECT_PIECE -> ANIMATE -> RESOLVE -> CHECK_VICTORY. |
| 3.0 Core Engine Dev | 3.1 Board Rendering | 3.1.1 Canvas & SVG Board Pipeline | Render dynamic board layout, cell coordinate transforms, and glowing active piece indicators. |
|  | 3.2 Dice Physics | 3.2.1 3D Isometric Pasha Sticks | Build CSS3 keyframe animations simulating 3 tumbling rectangular prisms with authentic pips. |
|  | 3.3 Audio Synthesis | 3.3.1 Web Audio API Soundscape | Synthesize wooden stick clicks, heavy velvet cloth impacts, capture chords, and victory gong. |
| 4.0 AI Opponents | 4.1 Apprentice Bot | 4.1.1 Tier 1 Greedy Evaluator | Implement localized greedy forward advance and immediate piece capture heuristics. |
|  | 4.2 Court Tactician | 4.2.1 Tier 2 Multi-Variable Utility | Engineer 5-variable scoring (+75 capture, +12 castle safety, +40 Thappi stack, -100 danger penalty). |
|  | 4.3 Grand Vizier | 4.3.1 Tier 3 Master Strategist | Build high-level tactical AI capable of setting bait, blockading chokepoints, and paired escort. |
| 5.0 Multilingual (i18n) | 5.1 Localization Engine | 5.1.1 Centralized String Dictionary | Build 120+ localized string keys mapping across English (en), हिन्दी (hi), and ଓଡ଼ିଆ (or). |
|  | 5.2 HUD De-Cluttering | 5.2.1 Single-Language Toggle | Eliminate slash-separated multilingual text; render game strictly in user’s selected language. |
|  | 5.3 Font Typography | 5.3.1 Indic Glyph & Ligature Fix | Integrate Noto Sans Devanagari & Oriya web fonts with text-rendering: optimizeLegibility. |
| 6.0 UI/UX & Mobile | 6.1 Art Direction | 6.1.1 Zardozi Velvet Aesthetic | Implement imperial crimson velvet (#14030a), gold zari embroidery (#D4AF37), and teakwood borders. |
|  | 6.2 Mobile Viewport | 6.2.1 100dvh & clamp() Scaling | Resolve iOS Safari navigation bar overlap using 100dvh, clamp(280px, 94vmin, 620px), and bottom docks. |
|  | 6.3 Touch Targets | 6.3.1 44px Thumb Ergonomics | Expand pawn hit-boxes with transparent 44px touch buffers (.od-touch) for effortless thumb play. |
|  | 6.4 Tutorial System | 6.4.1 5-Step Interactive Modal | Author visual step-by-step modal educating new players on pasha dice, castles, stacking, and winning. |
| 7.0 QA & Verification | 7.1 Headless Testing | 7.1.1 500-Game Monte Carlo Suite | Develop test_rules.js; simulate 500 automated matches to prove 100% completion & quadrant balance. |
|  | 7.2 Device Testing | 7.2.1 Cross-Browser Usability QA | Validate performance across Chrome, Safari, Edge, Firefox, iOS Safari, and Android Chrome. |
| 8.0 Deployment & Docs | 8.1 Project Deliverables | 8.1.1 GDD & Developer Journal | Compile production Game Design Document (GDD) and detailed Game Developer's Field Journal. |
|  | 8.2 Academic Artifacts | 8.2.1 Charter, WBS & Mod Sheet | Generate formal Project Charter, Work Breakdown Structure (WBS), and Game Modification Task Sheet. |
|  | 8.3 Production Release | 8.3.1 GitHub Pages Deployment | Publish verified production web build v1.0 to public repository arbazarshad7/CHAUPAD. |

| WBS Architect: Arbaz Arshad (arbazarshad7) Status: 100% COMPLETE & VERIFIED | Academic Endorsement: Centurion University of Technology and Management (CUTM) Indigenous Sports Lab (2025) |
| --- | --- |